# Change requests

## Spreadsheet: Redwells v0.38

## Requested by: Sandra

## Date 12th October 2020

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
|  | **Request** | **Change** | **Other consequences / comments** | **Status** |
| 1 | On Fire Rating Tab can you add a box to say yes or no just for the acoustic seal as this is supplied loose with a fire rated frame but not every customer will want it.  . | Added checkbox to fire rating tab. | Add columns added to schedule. Change to Price report to add column for acoustic seal and to recalculate intermediate costs |  |
| 2 | Nothing appears in the door schedule when I write the details of the aperture. | Corrected |  |  |
| 3 | The box where I write general comments can this be shown on each of the cutting lines, maybe a box at the top before the cutting details just how the boys will see it if there is any other detail about the job they should know off. | Sounds like a single comment covering all doors. |  |  |
| 4 | On cutting lines, door lines can you add the (RW) number, Customer Company, Contract, site and Customer Order Number, please. ( I know I said I don't need all this info but I think the more info they have the less mistakes). | Details likely to exceed page width if on single line as before. Add as multiple lines from row 3 of the report, i.e. table moves down. Concatenate a few rows |  |  |
| 5 | Can you add the following cutting lines together so when you press print all these lines follow on the same page - timber, stops,inserts,thresholds,strapping. Then have facings,baseblocks separate. The doors will be on there on page. | Facings and baseblocks separate from timber or separate from each other? |  |  |
| 6 | Print all tab does not work |  |  |  |
| 7 | Quote page not bringing through customer details etc.To be honest a don't like the layout to the quote page a will do an example and send it over if you could kindly change it to something like the sample that would be grand. |  |  |  |
| 8 | The tab that looks like a mirror globe and door comes up with a runtime error |  |  |  |
| 9 | When you click start over can it clear the front control page also. |  |  |  |
| 10 | The facing margins need to be 8mm, the lintols are showing 2mm short so I think this must be set at 6mm? | Not sure what she means by facing margins. Can she give an example for calc |  |  |
| 11 | The length of the facings are 8mm short can you add this in please just like the lintol. | Can she give an example for calc |  |  |
| 12 | Is there anyway we can add a box to  the facings as some sites likes extra length on their facing by upto 40mm to allow for site cut. It would be extra on the length and the lintol please? | Is this insert leg length and lintol length? |  |  |

## Other comments